## Slide 1
Case context :
A customer with no current cloud footprint is interested in migrating to the cloud. The customer has both off the shelf and in house developed legacy applications. Hardware refresh cycle in two years and the customer is eager to get the process started to avoid possible new large investments in new hardware. One requirement is that the on-premises network must have a private connection to cloud datacenter. The IT department has defined a long-term objective to migrate as much as possible from their legacy applications over to SaaS, but can have an intermediate phase as IaaS.​
Client infra landscape :
Application | Application criticality | RTO | RPO | tier1(web) | tier2(App) | tier3(DB)
Ecom | Mission critical | 2 | 0 | 4*windows2k12 | 6*windows2k12 | 2node MSSQL Cluster
ERP | Mission critical | 2 | 0 | 0 | 8*linux7 | 3 node Oracle RAC
CRM | Critical | 4 | 0 | 2*windows2k12 | 4*windows2k12 | 2node MSSQL Cluster
Customer center | Critical | 4 | 0 | 2*windows2k12 | 4*windows2k12 | 2node MSSQL Cluster
Loyalty program | Moderate | 8 | 4 | 2*windows2k12 | 2*windows2k12 | 2nodeMYSQL
Reporting | Moderate | 8 | 4 | 2*windows2k12 | 2*windows2k12 | 2nodeMYSQL
HR | Basic | 24 | 8 | 2*windows2k12 | 2*windows2k12 | 2node MSSQL Cluster
Learning portal | Basic | 24 | 8 | 2*windows2k12 | 2*windows2k12 | 2node MSSQL Cluster

## Slide 2
Business | Technical
Cost budget for next 3-4 quarters | P1-P2 Incident dump for last 1 year
Audit\Compliance requirements eg GDPR,RTO,RPO | HLD\LLD Application Architecture
Application criticality inline with bussiness | Dependency\connectivity between application(upstream\downstream)
Business Strategic roadmap | Current challenges\bottelnecks
 | Identity architecture,access\auth mechanism
 | Azure region to deploy workloads
1. What are the important preconditions / pre-requisites to think about before moving to the cloud?​
Overall approach
Consolidate business and technical details and prepare central repo in spreadsheet\confluence
Define milestones, identify business & technical spocs
Document current and to be architecture landscape
define timeline for each milestone and get this approved with spocs
Based on technical assessment design landing zones
Build connectivity between on-prem\point2site with azure landing zones
Build identity sync on-prem to Azure
Azure migrate discovery run on-prem and prepare assessment
Define migration strategy like application sequence\POC\migration tools(AMA,ASR)etc
perform POC with non-prod environment
Finalize cutoff date for production migration
Production migration

## Slide 3
Landing Zones :
Identity | Connectivity | Storage | Compute | Common services | Logs | Security | DevOps | Monitoring | Monitoring | DR | License
Azure AD\RBAC\PIM access | virtual wan(hub spoke for p2site,ER circuit,vnet) | Storage account(file\blob) | compute\IO\network intesive | Mgnt group root\tenant subscription | Log analytics workspace Storage account(logs to be stored) | Azure Key vault | IAC | Logs | Monitoring parameter | ASR for teir1 & teir2 MC & critical | 
Azure AD connect | private endpoints | SQL DB IAAS\ managed instance |  | Management subscription for all mgnt services like Firewall\update manager\vpn gateway\virtual hub etc | NSG flow logs subscription activity log ad audit and signin & provisioning logs SQL audir & diagnostic logs app insights | NSG Firewall WAF | Repo | Metrics |  | SQL always-on for MSSQL | Inventory & asset mgnt
 | Vnet CIDR\subnet |  |  | production subscription for prod workload Non-Prod for dev\sit\uat workload Azure blueprint(future) | Network watcher | App change analysis | Pipeline | event |  | Native tools Oracle dataguard and mysql replication | 
 | LB\Azure app GW\front door |  |  | azure policies Conditional access policy access reviews |  | Defender for cloud Advance Threat Protection Azure sentinal | Access\Auth |  |  | Backup restore for moderate and basic | 
 |  |  |  | Update manager |  |  |  |  |  |  | 
 |  |  |  | backup policy |  |  |  |  |  |  | 
 |  |  |  | tags naming |  |  |  |  |  |  | 

## Slide 4
2. What are the financial implications of migrating to the cloud rather than having your servers on-prem? Are there any other challenges or implications?​
Saving on HW refresh & support cost under CAPEX
can retire unwanted licenses\tools which is offered in cloud like monitoring,IDPS,Firewall etc
end of life HW\SW support cost 3-4 times as compare to regular support
Can have enough time to think and plan upgrades rather than forced to buy something to support BAU
Outdated HW\SW prone to security threats\captivity\financial demands
Resource\skillset to manage legacy applications
MS Hybrid licensing for 180 Days
Scalability & Agility based on business needs
Better visibility on ROI & cost handling for OPEX expenditures

## Slide 5
3. How could we ensure that company on-premise network has a private connection to the cloud datacenter?​
Connectivity on-prem to cloud
ExpressRoute for MPLS extension towards nearest MS edge location and advertise Vnet CIDR’s in MPLS with the help to ISP
Remote user working from home or any other location which doesn't have MPLS then they will be connecting to Azure resources via Point2Site VPN Ipsec tunnel (IKEv2)
Azure side we need to configure virtual wan which will have virtual hub that will have all endpoints like ER & P2site and then vnet peering which makes hub & spoke model
users from MPLS location will connect azure resources with their intranet IP's and for public services like storage account,webapp,API it will be access through private endpoints
remote users from vpn will have a dedicated subnet defined in P2Site config and then they can connect all azure resource in vnet
Ingress\Egress traffic from Azure to internet can go through NSG,Firewall,FW appliance\WAF etc
Identity
Client can have single or multi tenant architecture where all users,GP,Objects are residing and it can be replicated asyn to Azure AD via adconnect
We can use password hash based authentication while all users can be assigned Azure AD & RBAC roles and authenticated through on-prem AD
If client has multiple identity source like SAML or OIDC then Azure AD B2C can be used for OAuth2 & CIDC
Public domain should be created in Azure DNS zones and change the nameserver to Azure name servers so that all public dns request will land onto azure public DNS servers
Private DNS request should point to on-prem DNS name servers and that can be defined in custom DNS under vnet
Azure AD license to be decided based on client requirement

## Slide 6
4. What is the best approach of migrating applications to the cloud? Please describe
Landing zones deployment\testing based on designed Azure architecture
Identity & connectivity extension towards Azure region
Azure migrate will be used to discover\Asses\migrate VM's and physical servers & DMA can be used for discovering\migrate SQL DB's
Other DB's can be restored with backup transfer to azure over MPLS or physical data box
Move basic application's non prod environment first and check basic access\auth\connection\data trasnfer etc
move basic production apps and monitor it for couple of days\week
Move critical application's non prod environment first and check basic access\auth\connection\data trasnfer\third party integration etc
move Critical production apps and monitor it for couple of days\week
Hypercare window for 2 weeks
Every stage should have technical\functional\business test cases to be verified and approved by client to go on next stage